PROJECT PHOENIX

Hardhat Enterprises — Cybersecurity Stream

Week 1 Report — Kick-off, Environment & Reconnaissance

Authentication & RBAC Security Review · Part B — Sprint 1

| Sub-team | Authentication & RBAC Review |
| --- | --- |
| Work stream | Dependency & Configuration Audit |
| Prepared by | Divjot Singh |
| Reviewed by | Himanshu (Sub-team Lead) |
| Repository / branch | Hardhat-Enterprises/Phoenix · dev |
| Status | Complete |

# 1. Objective

Get the backend running, become familiar with the Project Phoenix repository structure, and prepare the environment for the dependency and configuration audit (npm access, .env, and docker-compose visibility).

# 2. Tasks Completed

- Reviewed the repository structure: backend, mobilebackend, alertmobile, frontend, frontend/Frontend, plus supporting ai-ml and cyber directories.

- Identified two separate docker-compose files: a root-level compose.yml (Postgres only) and a more complete backend/docker-compose.yaml defining the full microservice stack (RabbitMQ, Redis, api-gateway, user-service, data-ingestion-service, storage-service).

- Brought up the database layer via the root compose file (docker compose up -d) and confirmed phoenix-postgres as healthy.

- Located and used backend/docker-compose.yaml to bring up the full backend stack.

- Diagnosed and fixed a blocking bug in backend/docker-compose.yaml: the data-ingestion-service environment block declared PYTHON_BIN and CORE_MODEL_SCRIPT_PATH with a trailing space before '=', which Compose's strict KEY=VALUE parser rejected outright (decoding failed... declared with a trailing space). Removed the spaces so the file could be parsed and built.

- Built all four backend Docker images (api-gateway, user-service, data-ingestion-service, storage-service) successfully via docker compose build.

- Brought up all six containers via docker compose up -d.

- Diagnosed and resolved a startup race condition: api-gateway and data-ingestion-service both crashed on first boot with ECONNREFUSED against RabbitMQ, despite RabbitMQ's health check already passing. Restarting the two dependent services (docker compose up -d api-gateway data-ingestion-service) after RabbitMQ was fully warmed up resolved this.

- Verified the stack end-to-end: curl http://localhost:3001/health returned {"message":"API Gateway is running"}, confirming the API Gateway and its downstream gRPC dependencies were reachable.

# 3. Environment Notes / Structure

Root: docker-compose.yml -> Postgres only

backend/docker-compose.yaml -> rabbitmq, redis, api-gateway, user-service, data-ingestion-service, storage-service

backend/ subfolders: api-gateway, data-ingestion-service, database, libs, notification-service, storage-service, user-service

Notable gap: notification-service exists as a folder but has no service entry in backend/docker-compose.yaml, so it cannot currently be brought up via Compose. Flagged for the team.

# 4. Final Container State

| Container | Service | Status | Port(s) |
| --- | --- | --- | --- |
| phoenix-postgres | postgres | Up (healthy) | 5432 |
| phoenix-rabbitmq | rabbitmq | Up (healthy) | 5672, 15672 |
| phoenix-redis | redis | Up (healthy) | 6379 |
| api-gateway | api-gateway | Up | 3001 -> 3000 |
| user-service | user-service | Up | 50051 |
| ingestion-service | data-ingestion-service | Up | 50053 |
| storage-service | storage-service | Up | 50054 |

# 5. Deliverables

- Environment ready: full backend stack running locally and verified via health check.

- Structure notes: repository layout, the two docker-compose files, and the service map documented above.

- Two configuration bugs found and reported to the team (compose env-var syntax error; missing notification-service entry).

Status: Complete — environment stood up, verified, and documented.