PROJECT PHOENIX

Hardhat Enterprises — Cybersecurity Stream

Week 3 Report — Authentication Deep-Dive Support — Finalise Audit & Begin Remediation

Authentication & RBAC Security Review · Part B — Sprint 1

| Sub-team | Authentication & RBAC Review |
| --- | --- |
| Work stream | Dependency & Configuration Audit |
| Prepared by | Divjot Singh |
| Reviewed by | Himanshu (Sub-team Lead) |
| Repository / branch | Hardhat-Enterprises/Phoenix · dev |
| Status | Complete |

# 1. Objective

Finalise the dependency/configuration report and begin drafting remediation for the weak secrets and vulnerable packages identified in Week 2, while the rest of the sub-team runs the JWT and login deep-dive.

# 2. Tasks Completed

- Finalised the Dependency & Configuration Audit Report (Draft v1.0) covering all 50 dependency findings and 6 configuration findings.

- Drafted initial remediation guidance, grouped by urgency.

# 3. Draft Remediation

## Immediate (Critical / High)

- Rotate both JWT secrets (CFG-01, CFG-02) with 256-bit cryptographically-random values held in a secret manager.

- Rotate the exposed Supabase and RabbitMQ/Postgres service credentials (CFG-03, CFG-04); stop distributing production credentials in a shared .env.

- Clear the 2 critical dependency issues in alertmobile (shell-quote, tar).

## This sprint (dependency hygiene)

- Run npm audit fix per service to clear non-breaking vulnerabilities.

- Schedule the breaking upgrades separately (uuid -> sequelize in backend; postcss in alertmobile) and regression-test before merging.

- Re-run npm audit after fixes and record before/after counts in the hand-off pack.

## Configuration hardening

- Resolve the NODE_ENV inconsistency between the root .env (development) and backend/docker-compose.yaml (production) — confirm which value is authoritative in each environment.

- Move docker-compose credentials to Docker secrets or an env-file reference; do not commit real values.

- Confirm .env / .env.docker remain in .gitignore.

# 4. Deliverables

- Finalised dependency/configuration audit report.

- Draft remediation plan, grouped by urgency, ready for the Week 7 consolidation pass.

Status: Complete — remediation drafted alongside the finalised audit report.