Project Phoenix

Hardhat Enterprises — Cyber Security Stream

Week 7 — Master Findings Report

Authentication & RBAC Review — Part B Sprint 1

Sub-Team Lead: Himanshu

Team Members: Saad  ·  Muath  ·  Divjot

Weeks Covered: 1 — 7  ·  Part B Sprint 1

# 1. What Is This Report?

This is the master findings report for our Authentication and RBAC Review team. It brings together everything we have discovered across Weeks 1 to 7 of the project — all the security problems we found, what we tested, what is fixed, what still needs fixing, and our recommendations for each issue.

Phoenix is a disaster-response system that detects cyber threats during natural disasters. Because of this, its security is critical — if the login or access control system is weak, an attacker could disrupt the system exactly when people need it most. Our job has been to find and document those weaknesses.

| Item | Details |
| --- | --- |
| Project | Phoenix — Hardhat Enterprises |
| Stream | Cyber Security |
| Sub-team task | Authentication & RBAC Review |
| Team Lead | Himanshu |
| Team Members | Saad, Muath, Divjot |
| Branch tested | dev (Hardhat-Enterprises/Phoenix) |
| Weeks covered | Week 1 to Week 7 |
| Total findings | 18 findings (4 Critical, 4 High, 5 Medium, 2 Low, 3 Fixed) |

# 2. Overall Risk Picture

After 7 weeks of testing, our team has found 18 security issues across the Phoenix authentication and access control system. The most serious problem is that the login token secret key is set to a simple, guessable value — this means anyone who knows or guesses the secret can fake a login token and pretend to be an admin without knowing any real password.

The good news is that the basic login protections are working. Logging out properly clears tokens, SQL injection is blocked, passwords are stored securely, and most role-based access rules are enforced correctly. Three issues from the previous trimester have also been fully fixed.

The areas that still need attention are the weak secret keys, the lack of rate limiting on the login page, 50 known software vulnerabilities, and some configuration issues with credentials and security settings.

| Severity | Count | What it means |
| --- | --- | --- |
| Critical | 4 | Needs immediate fixing — serious risk to the system |
| High | 4 | Should be fixed soon — significant security risk |
| Medium | 5 | Fix when possible — moderate risk |
| Low | 2 | Minor issues — low immediate risk |
| Fixed ✅ | 3 | Already resolved from Part A |

# 3. All Findings

Below is every security issue our team found, who found it, and its current status.

| ID | What we found | Severity | Status | Who found it |
| --- | --- | --- | --- | --- |
| AUTH-01 | JWT signing secret is 'secret123' — anyone can forge an admin token without a password | Critical | Open | Himanshu |
| CFG-01 | JWT access token secret is 'secret123' in settings file | Critical | Open | Divjot |
| CFG-02 | JWT refresh token secret is 'refreshsecret123' in settings file | Critical | Open | Divjot |
| CFG-03 | RabbitMQ and Postgres passwords are short and easy to guess | Critical | Open | Divjot |
| B-01 | Login page has no rate limiting — 50 wrong attempts with no block | High | Open | Saad |
| B-05 | 50 software vulnerabilities across 5 services (2 critical) | High | Documented | Divjot |
| CFG-04 | Live database credentials stored in a plaintext settings file | High | Open | Divjot |
| RBAC-01 | Ingestion Service blocked on hazard and cyber routes (role name typo) | High | Open | Muath |
| CFG-05 | NODE_ENV set to development in some places | Medium | Partial fix | Divjot |
| CFG-06 | Database passwords inside docker-compose file | Medium | Open | Divjot |
| CFG-07 | CORS policy allows any website to call the API | Medium | Open | Divjot |
| RBAC-02 | Admin cannot log out other users despite being allowed to | Medium | Open | Muath |
| OBS-05 | Analyst can see all threat and hazard records — no user filtering | Medium | Flagged | Saad |
| CFG-08 | No security headers installed (Helmet not installed) | Low | Open | Divjot |
| OBS-04 | Core POST endpoint accepts empty request body | Low | Noted | Muath |
| B-02 | Users could set their own role to admin on sign-up | Fixed ✅ | Resolved | Muath |
| B-03 | Data ingestion endpoints were open without login | Fixed ✅ | Resolved | Himanshu |
| B-06 | RabbitMQ credentials printed in startup logs | Fixed ✅ | Resolved | Divjot |

# 4. Detailed Findings with Fix Recommendations

## AUTH-01 — Weak JWT Signing Secret (Critical)

What the problem is: When a user logs in, Phoenix gives them a login token (JWT). This token is signed with a secret key to stop people from faking it. The problem is the secret key is just 'secret123' — a value so simple that anyone can guess it. If someone knows this secret, they can create a fake admin token and access the entire system without a real password.

How we proved it: We logged in, decoded the token on jwt.io, typed 'secret123' in the verification box, and got 'Signature Verified' immediately. Full report with screenshots has been documented.

How to fix it:

- Generate a strong random secret using this command:

node -e "console.log(require('crypto').randomBytes(32).toString('hex'))"

- Replace AUTH_JWT_SECRET and AUTH_JWT_REFRESH_SECRET in the .env file with the new strong values

- Store the secrets in a secret manager — never in a shared .env file or chat message

- Rotate the secret immediately — this will force all users to log in again, which is the safe thing to do

## B-01 — No Login Rate Limiting (High)

What the problem is: There is no limit on how many times someone can try to log in. We sent 50 wrong passwords in a row and the system never blocked us, slowed down, or locked the account. After all the failed attempts, we still logged in successfully. This makes brute-force attacks easy.

How to fix it: Add the express-rate-limit package to the login endpoint.

npm install express-rate-limit

const { rateLimit } = require('express-rate-limit');

const loginLimiter = rateLimit({

windowMs: 15 * 60 * 1000,  // 15 minutes

limit: 5,                   // max 5 attempts

message: { message: 'Too many login attempts. Please try again later.' }

});

Then apply loginLimiter to the login route. This limits users to 5 attempts every 15 minutes. (Fix recommendation by Saad)

## RBAC-01 — Ingestion Service Role Mismatch (High)

What the problem is: The Ingestion Service role is supposed to have access to the hazard and cyber data endpoints, but both return 403 Access Denied. Muath found the exact cause — the role is defined as 'ingestion_service' (with underscore) in user-roles.ts, but the routes check for 'ingestion service' (with a space). This one-character mismatch blocks the entire role.

How to fix it: Change the authorization check on both routes from:

authorize(["ingestion service"])

To:

authorize(["ingestion_service"])

This is a one-line fix in ingestion.routes.ts. (Fix recommendation by Muath)

## RBAC-02 — Admin Cannot Log Out Other Users (Medium)

What the problem is: The code suggests admins should be able to log out other users, but when tested, the request was blocked with 'You are not authorized to log out this user.' The logout controller only checks if the logged-in user ID matches the target user ID — it never checks if the requester is an admin.

How to fix it: In the logout controller, add an admin check so that if the logged-in user is an admin, the request is allowed even when the user IDs are different. (Fix recommendation by Muath)

## CFG-07 — Unrestricted CORS Policy (Medium)

What the problem is: The API gateway uses app.use(cors()) with no restrictions. This means any website anywhere on the internet can make requests to the Phoenix API. This is a security risk because malicious websites could make requests on behalf of logged-in users.

How to fix it: Restrict the CORS policy to only allow trusted origins:

app.use(cors({ origin: ['https://your-frontend-domain.com'] }));

## CFG-08 — No Security Headers (Low)

What the problem is: The Helmet package is not installed, which means important security headers are missing from every API response. This exposes the framework version and removes common browser protections.

How to fix it: Install and add Helmet to the API gateway:

npm install helmet

app.use(helmet());

# 5. Final RBAC Matrix

The table below shows which roles can access which parts of the system, based on our testing. 'Allowed' means access was granted, 'Denied' means access was blocked. (Testing by Muath)

| Endpoint / Route | Admin | Analyst | End User | Ingestion Service |
| --- | --- | --- | --- | --- |
| Dashboard | Allowed | Allowed | Allowed | Allowed |
| GET /api/users/threats | Allowed | Allowed | Allowed | Allowed |
| GET /api/users/hazards | Allowed | Allowed | Allowed | Allowed |
| POST /api/ingestion/hazard | Denied | Denied | Denied | Denied ⚠️ |
| POST /api/ingestion/cyber | Denied | Denied | Denied | Denied ⚠️ |
| GET /api/users/user | Allowed | Denied | Denied | Denied |
| POST /api/users/auth/register | Allowed | Denied | Denied | Denied |
| Logout own account | Allowed | Allowed | Allowed | Allowed |
| Logout other accounts | Denied ⚠️ | Denied | Denied | Denied |
| POST /api/ingestion/core | Allowed | Allowed | Allowed | Allowed |

⚠️ = mismatch between what the code expects and what actually happens

# 6. What Got Fixed From Part A

These three Critical and High issues from the previous trimester have been confirmed as fixed in the current version of Phoenix:

| ID | What was fixed | How we confirmed it |
| --- | --- | --- |
| B-02 | Users could set their own role to admin on sign-up | Tested by Muath — End User, Analyst, and Ingestion Service all get 403 when trying to register as admin |
| B-03 | Data ingestion pages were open without login | Tested by Himanshu — /api/ingestion/hazard and /api/ingestion/cyber both return 401 without a token |
| B-06 | RabbitMQ credentials printed in startup logs | Confirmed by Divjot with live log evidence — credentials no longer appear in plaintext logs |

# 7. What Each Team Member Contributed

## Himanshu — Sub-Team Lead

- Set up the Phoenix backend on Docker and onboarded the full team

- Built the 8-week work plan and assigned tasks to all members

- Confirmed AUTH-01 (Critical) — weak JWT secret allows admin token forgery

- Confirmed passwords are stored securely using bcrypt (work factor 10)

- Confirmed SQL injection is blocked via Sequelize ORM

- Reviewed the auth middleware code — confirmed fail-closed and DB token verification

- Confirmed B-03 is fixed — all ingestion endpoints now require login

- Performed privilege escalation testing — analyst blocked from admin routes (403)

- Reviewed and approved all team reports before GitHub upload

- Coordinated with Jessica and MD Isa's teams on overlapping security areas

## Saad — Login & Input Testing

- Mapped all authentication routes and found the password reset feature is incomplete

- Confirmed B-01 — no rate limiting on login (50 attempts, no block)

- Confirmed username enumeration is safe (same error for valid and invalid usernames)

- Tested bad inputs — missing fields, large inputs, SQL injection, SQLmap — all handled properly

- Tested all sensitive endpoints without a token — all returned 401 (no open endpoints found)

- Tested analyst token on threats and hazards — both returned 200 OK (flagged as observation)

- Wrote the fix recommendation for B-01 with working code example

## Muath — Roles & Access Control

- Traced the full login flow from the frontend to the database

- Tested session security — tokens correctly rejected after logout and expiry

- Confirmed B-02 is fixed — role escalation on sign-up now blocked

- Created test accounts for End User, Analyst, and Ingestion Service roles

- Built the full RBAC matrix — tested all four roles against all routes

- Found RBAC-01 — ingestion service blocked due to role name typo (underscore vs space)

- Found RBAC-02 — admin cannot log out other users despite being supposed to

- Performed privilege escalation testing — forged tokens rejected due to DB verification

- Wrote fix recommendations for RBAC-01 and RBAC-02 with exact code locations

## Divjot — Dependency & Configuration Audit

- Ran npm audit across all 5 services — found 50 vulnerabilities (2 critical)

- Reviewed .env and docker-compose files — found weak JWT secrets and live database credentials

- Confirmed B-06 is fixed — RabbitMQ credentials no longer in startup logs

- Found CFG-01 to CFG-08 — weak secrets, exposed credentials, CORS, missing security headers

- Traced uuid/sequelize vulnerability directly into the user authentication code

- Wrote remediation plan grouped by urgency

# 8. What Happens Next (Week 8)

- Write the final vulnerability report in the same format as Part A

- Demonstrate technical fixes for the key findings (AUTH-01 strong secret, RBAC-01 code fix, B-01 rate limiting)

- Build the showcase presentation with a live demo of the top findings

- Prepare hand-off documentation for future cohorts

- Present at the final showcase

— End of Week 7 Master Findings Report —