## Risk Scoring Model – PHOENIX Project

## 1. Introduction

In cybersecurity risk management, identifying threats alone is not sufficient. It is equally important to evaluate how serious each threat is so that appropriate actions can be taken. The purpose of this document is to define a structured risk scoring model for the PHOENIX system, which enables consistent evaluation and prioritisation of cybersecurity threats.

This model converts qualitative threat analysis into measurable values, allowing the team to identify high-risk threats and focus on critical vulnerabilities. This is especially important in the PHOENIX system, where reliability and accuracy are essential due to its use in disaster scenarios.

## 2. Relationship with Previous Work (CY004 & CY005)

The scoring model builds on earlier phases of the project:

- CY004 (Entry Points & Attack Scenarios): Identifies how attackers can interact with the system and outlines possible attack paths.

- CY005 (STRIDE Threat Modelling): Categorises threats into structured groups such as spoofing, tampering, repudiation, information disclosure, denial of service, and elevation of privilege.

These documents provide a comprehensive set of threats (ST-01 to ST-27), which are used as input for risk evaluation in this model.

## 3. Scoring Model Design

The PHOENIX risk scoring model follows a quantitative approach, where each identified threat is evaluated using two key factors:

- Likelihood – the probability of the threat occurring

- Impact – the severity of consequences if the threat occurs

The overall risk score is calculated using the formula:

Risk Score = Likelihood × Impact

This approach ensures a balanced evaluation by considering both the frequency and severity of threats, allowing consistent comparison across all identified risks.

## 4. Likelihood Scale

Likelihood represents how often a threat is expected to occur in real-world conditions.

| Value | Level | Description |
| --- | --- | --- |
| 1 | Rare | Highly unlikely to occur |
| 2 | Unlikely | Possible but not common |
| 3 | Likely | Realistic and occurs under normal conditions |
| 4 | Highly Likely | Very common and easy to execute |

Likelihood values are assigned based on:

- Frequency of similar real-world attacks

- Ease of execution

- Evidence from cybersecurity incidents

## 5. Impact Scale

Impact represents the severity of consequences if a threat occurs.

| Value | Level | Description |
| --- | --- | --- |
| 1 | Low | Minimal disruption |
| 2 | Moderate | Noticeable but manageable impact |
| 3 | High | Significant disruption to system functionality |
| 4 | Critical | Severe consequences affecting trust, safety, or operations |

Impact values are determined based on:

- System disruption

- Data compromise

- Impact on users and public safety

## 6. Risk Level Classification

The calculated risk scores are mapped into qualitative risk levels:

| Score Range | Risk Level |
| --- | --- |
| 1 – 4 | Low |
| 5 – 8 | Medium |
| 9 – 12 | High |
| 13 – 16 | Extreme |

This classification allows the team to prioritise threats and allocate resources effectively.

## 7. Application of the Scoring Model

The scoring model is applied to threats identified in STRIDE analysis (CY005).

Each threat is evaluated using the following steps:

- Assign a likelihood value based on real-world frequency and feasibility

- Assign an impact value based on severity of consequences

- Calculate the risk score using the formula

- Map the score to a risk level

### Example Threat Scoring

| Threat ID | Description | Likelihood | Impact | Score | Risk Level |
| --- | --- | --- | --- | --- | --- |
| ST-03 | DMT User Login Compromise | 4 | 4 | 16 | Extreme |
| ST-06 | Data Tampering in Transit | 3 | 4 | 12 | High |
| ST-16 | Missing validation logs | 2 | 2 | 4 | Low |
| ST-11 | Correlation engine manipulation | 3 | 3 | 9 | High |
| ST-20 | Denial of Service Attack | 4 | 4 | 16 | Extreme |
| ST-09 | AI Model Evasion | 3 | 4 | 12 | High |
| ST-12 | Feedback manipulation | 3 | 2 | 6 | Medium |

These examples demonstrate that the model effectively differentiates between high-risk and lower-risk threats.

## 8. Implementation of the Scoring Model

The scoring model can be implemented as a rule-based system where likelihood and impact values are assigned to each threat, and the risk score is automatically calculated.

This implementation can be achieved using:

- Table-based systems (e.g., Excel)

- Simple scripts (e.g., Python)

The model output can then be used to prioritise threats, support decision-making, and integrate with system components such as monitoring and alerting.

## 9. Conclusion

The risk scoring model provides a structured and consistent approach for evaluating cybersecurity threats within the PHOENIX system. By combining likelihood and impact into a single measurable value, the model enables effective prioritisation of risks and supports informed decision-making.

The model is simple, flexible, and aligned with real-world threat behaviour, making it suitable for further refinement and integration into the system.